1. Wireframes
   1. Web wireframes
      1. Prefer seeing a little latest information
      2. Topline is the bill itself
      3. Smaller texts for latest information
      4. Contextualize what the date means
      5. Closer to look like twitter, be designed to appear more like a tracker that presents latest information
      6. Language: pending & inactive
   2. Mobile wireframes
      1. Ways to see pending and inactive bills
      2. Ok with not expanding and showing the entire full text
         1. If expandable, should be by year not month
      3. Text limit parameter
   3. Clarification on specifics
      1. Take action should be a blue button (like on the main website)
      2. Passed in house vs passed in senate
      3. Yellow and light blue, primary blue, and then green, aaci palette
2. Delivery and signing of the proposal
3. Future timeline
   1. Late march: hand the design over to Mark, assist mark with completing the implementation hopefully by first week of april
   2. Early April to Mid April: multiple iterations of testing
   3. Late April to presentation: preparation for presentation, documentation for transition
4. Next meeting
   1. time confirmation